HEART HEALTH AI

# Advanced Global Product
& Engineering Blueprint

A founder-level specification for a distinctive, trusted, scalable heart-health platform

| Document control | Definition |
| --- | --- |
| Version | 2.0 — advanced product strategy and build specification |
| Purpose | Translate the global product ambition into a differentiated product, system design, implementation backlog and operating model. |
| Product ambition | Build a highly trusted, widely adopted consumer heart-health platform; global fame and 100 million downloads remain ambitions, not guaranteed outcomes. |
| Critical boundary | No product can be guaranteed to be impossible for competitors to build. The goal is to create defensible advantages through execution, trust, quality, partnerships and continuous learning. |
| Initial product stance | Wellness-first, privacy-first, evidence-grounded. Any medical-purpose functionality requires separate clinical, safety and regulatory assessment. |

NORTH STAR: Help people understand and manage heart-health information with clarity, confidence and appropriate clinical boundaries.

# How to use this blueprint

Use this as the master working specification. Convert each checklist item into an issue in your project tracker, assign an owner, define acceptance criteria, and attach evidence when complete. Do not attempt to implement every capability in one release.

Product strategy and differentiation

User journeys and detailed feature requirements

System architecture, data model and API contracts

AI, evaluation and safety engineering

Privacy, security, compliance and clinical governance

Design system, quality assurance and operations

Growth, business model, defensibility and build backlog

# 1. Executive product strategy

## Product thesis

Heart Health AI should be a daily-use health companion that helps people organise measurements, understand trends, learn from credible sources and prepare for better conversations with healthcare professionals. The product should be useful without making users believe that a phone app can diagnose or rule out heart disease.

## Strategic principles

Trust is a product feature: clearly explain what is measured, inferred, uncertain and outside the app's capabilities.

Daily utility before medical claims: make logging, trend understanding and reporting genuinely useful.

Evidence before personalisation: recommendations must be grounded in reliable information and bounded by user context.

Privacy as a differentiator: minimise collection, provide user control and make data flows understandable.

Modular safety boundaries: wellness features must keep working even if AI or prediction services are unavailable.

Global readiness: design for accessibility, localisation, different units, varying connectivity and country-specific requirements.

# 2. Differentiation and defensibility

No feature list can make a product impossible to copy. Defensibility comes from a coherent system of product quality, trusted relationships, distribution, user experience, evidence, operational discipline and a learning loop that competitors cannot reproduce instantly.

| Potential advantage | How to build it | Evidence it is working |
| --- | --- | --- |
| Trustworthy explanations | Cite reviewed sources, show dates, communicate uncertainty and provide correction pathways. | Users understand answers; low rate of unsupported claims; strong satisfaction. |
| Personal health timeline | Bring user-entered and permissioned device data into a clear, source-labelled timeline. | Repeated use, fewer missing records and useful report exports. |
| Personalised but safe guidance | Use user-selected goals and permitted measurements; constrain recommendations to evidence-supported wellness guidance. | Goal completion and retention without increased safety complaints. |
| Privacy-first experience | Minimise data, avoid unnecessary advertising trackers, offer export/delete and explain permissions. | User trust feedback, timely deletion and low privacy complaint rate. |
| Clinical credibility | Build qualified advisory relationships, independent evaluation and documented governance. | Reviewed content, external validation and transparent evidence records. |
| Localised global experience | Invest in human-reviewed translations, regional units, accessible design and locally relevant help. | Quality and retention by language/market. |
| Distribution partnerships | Work with credible organisations, employers, educators and healthcare stakeholders where appropriate. | Sustainable referrals and partner-led acquisition. |
| Operational excellence | Fast, reliable app, robust support, careful releases and responsive issue resolution. | Crash-free sessions, uptime, low support backlog and safe rollback. |

## Avoid weak or unsafe differentiators

Do not compete by claiming the highest prediction accuracy without independent evidence.

Do not use fear-based notifications, fake urgency or misleading medical scores.

Do not imply that an AI-generated risk number replaces a clinician.

Do not collect extra sensitive data merely because it might be useful later.

Do not make downloads, streaks or engagement the sole measure of product success.

# 3. Product definition and release boundaries

| Capability | Initial consumer release | Requires separate gate |
| --- | --- | --- |
| Health logging and trends | Yes, with clear units, source and timestamps. | Device-specific accuracy claims need verification. |
| Health education | Yes, using reviewed sources and safe answer boundaries. | Content governance and localised safety review. |
| AI chat | Limited education assistant with source grounding and refusal/escalation rules. | Clinical advice or personalised diagnosis is out of scope without validation and regulatory review. |
| Risk prediction | Research environment only until intended use, evidence and regulatory path are established. | Clinical validation, qualified review and applicable market requirements. |
| Emergency detection | Do not claim detection in the initial release. | Requires specific evidence, safety engineering and regulatory assessment. |
| Healthcare professional workflows | Optional future scope. | Workflow discovery, permissions, interoperability and clinical governance. |
| Wearables | Start with supported platform APIs and clearly label sources. | Validate each data type and avoid implying unsupported clinical accuracy. |

# 4. User personas and primary journeys

| Persona | Primary need | Core journey |
| --- | --- | --- |
| Health-conscious adult | Understand patterns and build sustainable habits. | Onboard → choose goals → log/sync measurements → see trends → receive useful summary. |
| Person tracking clinician-requested readings | Keep a consistent record for an appointment. | Add measurement → see timestamped history → export/share report under their control. |
| Wearable user | See permitted data from multiple sources in one place. | Connect platform → review permissions → sync → inspect source-labelled trends. |
| Caregiver/family supporter | Help another person with their consent. | Receive explicit authorisation → view only permitted data → revoke access easily. |
| User asking a health question | Understand general information without being misled. | Ask → receive grounded explanation → inspect sources → see limitations and appropriate next steps. |

# 5. Detailed functional requirements

## Identity, onboarding and profile

☐ Support secure sign-in, recovery and session revocation.

☐ Explain intended use, limitations, privacy and permissions in plain language.

☐ Support a guest experience for content that does not require an account.

☐ Collect profile information only when a feature requires it; document why each field is collected.

☐ Allow users to view, correct, export and delete eligible personal information.

☐ Provide language, unit, accessibility and notification preferences.

## Dashboard and health timeline

☐ Show a concise summary of recent user-recorded or permissioned measurements.

☐ Clearly distinguish manually entered, imported and derived data.

☐ Store measurement type, value, unit, timestamp, source and optional notes.

☐ Validate ranges and units; ask for correction rather than silently altering data.

☐ Display trends with readable time ranges, axes, missing-data indicators and explanatory text.

☐ Never label a single reading as proof of a diagnosis or absence of disease.

☐ Support a user-controlled PDF or CSV export where appropriate.

## Wellness tracking

☐ Offer optional activity, sleep, nutrition and habit logs with clear source attribution.

☐ Let users set realistic goals and edit or stop them at any time.

☐ Offer user-controlled reminders and quiet hours.

☐ Use non-judgemental language and avoid punitive streak mechanics.

☐ Make clear when a feature uses estimates rather than direct measurements.

## AI education assistant

☐ Retrieve from an approved content library or other controlled, reviewable sources.

☐ Show citations or links to sources and relevant publication/review dates.

☐ Use a defined response policy for medical topics and uncertainty.

☐ Refuse to fabricate a diagnosis, treatment plan or certainty not supported by evidence.

☐ Provide a safe escalation path for potentially urgent symptoms.

☐ Use minimal retention for conversation data and explain any retention clearly.

☐ Offer a feedback/report control for inaccurate or unsafe answers.

## Connected health data

☐ Request only the permissions needed for a selected feature.

☐ Show exactly what data types are imported and when the last sync occurred.

☐ Handle revoked permissions, duplicates, stale data, timezone changes and failed synchronisation.

☐ Do not imply every wearable measurement is clinically accurate.

☐ Allow disconnection and removal of imported data where supported and required.

## Reports and sharing

☐ Generate readable summaries with date ranges, units and data sources.

☐ Include missing-data context and explain that summaries are not diagnoses.

☐ Require explicit user action before sharing or exporting sensitive information.

☐ Allow revocation of app-based sharing permissions.

☐ Protect exports with appropriate access controls and avoid public links by default.

## Support and administration

☐ Provide help content, support contact and a complaint-reporting process.

☐ Restrict admin access by role and log sensitive actions.

☐ Support content review, versioning and retirement of outdated material.

☐ Provide an incident queue for security, privacy, AI and health-safety concerns.

☐ Separate production support tools from model training and experimentation.

# 6. Non-functional requirements

| Quality attribute | Requirement to define and verify |
| --- | --- |
| Reliability | Availability target, graceful degradation, retry strategy, backups and rollback. |
| Performance | App startup, screen responsiveness, API latency and report-generation limits. |
| Scalability | Stateless APIs where practical, queued background jobs, database indexing and load tests. |
| Accessibility | Screen-reader labels, scalable text, contrast, touch targets and keyboard support for web. |
| Maintainability | Clear module boundaries, code review, automated tests, documented decisions and dependency hygiene. |
| Interoperability | Versioned APIs, documented schemas and explicit source metadata. |
| Observability | Metrics, logs and traces with sensitive data redacted. |
| Portability | Documented deployment and recovery procedures; avoid unnecessary vendor lock-in. |
| Data integrity | Validation, idempotent writes, timezone-safe timestamps and migration testing. |
| Safety | Documented hazards, release gates, safe failure behaviour and incident escalation. |

# 7. Recommended system architecture

| Service / module | Responsibility | Key boundary |
| --- | --- | --- |
| Mobile client | UI, user-controlled settings, local caching and form validation. | Do not embed server secrets or make the client authoritative for access control. |
| Public web | Product information, help centre, store links and legal pages. | Do not expose private health data in public pages or analytics. |
| API backend | Authentication checks, business rules, validation, access control and versioned APIs. | Enforce authorisation on every sensitive request. |
| Identity provider | Sign-in, account recovery, sessions and MFA for privileged users. | Use proven identity protocols and secure configuration. |
| Health record service | Measurements, provenance, permissions and controlled sharing. | Keep health records out of general-purpose analytics. |
| Content retrieval service | Search approved medical education content and return source metadata. | Retrieved text is reference material, not permission to bypass safety rules. |
| AI response orchestrator | Prompt assembly, retrieval, response validation, safety routing and feedback. | Do not allow generative AI to autonomously diagnose or trigger medical actions. |
| Prediction service | Versioned model inference in a controlled environment. | Disabled from public use until separately approved for the intended purpose. |
| Integration worker | Permissioned sync, deduplication, retries and data-source attribution. | Treat imported values as source data; do not silently infer missing measurements. |
| Notification worker | Deliver user-selected reminders. | Respect consent, quiet hours, opt-outs and privacy-safe lock-screen text. |
| Audit/monitoring | Operational metrics, security events and incident review. | Redact secrets and avoid unnecessary health information in logs. |

## Architecture principles

Use a modular monolith initially unless scale or team boundaries justify separate services.

Keep APIs versioned and document them with OpenAPI.

Use migrations for database changes and test rollback/recovery.

Use asynchronous jobs for slow tasks such as report generation and notifications.

Separate development, test/staging and production environments.

Use feature flags for controlled rollout and rapid disablement.

Keep prediction research code and datasets separate from production health records.

Make safe fallback behaviour explicit when AI, cloud or device sync is unavailable.

# 8. Initial API contract inventory

These are illustrative endpoint families, not a final API specification. Define schemas, authentication, authorisation, error formats, rate limits and audit behaviour before implementation.

| Endpoint family | Example routes | Purpose |
| --- | --- | --- |
| Identity/profile | GET/PATCH /v1/me | Read or update permitted profile settings. |
| Consents | GET/POST /v1/consents | View and record purpose-specific consent. |
| Measurements | GET/POST /v1/measurements; DELETE /v1/measurements/{id} | Create, view and manage permitted records. |
| Trends | GET /v1/trends?type=... | Return source-labelled aggregated trends. |
| Reports | POST /v1/reports; GET /v1/reports/{id} | Generate and retrieve authorised reports. |
| Content | GET /v1/content; GET /v1/content/{id} | Serve reviewed education content. |
| AI education | POST /v1/assistant/messages | Return bounded educational responses with source references. |
| Connections | GET/POST/DELETE /v1/connections/{provider} | Manage supported health-data integrations. |
| Privacy | POST /v1/me/export; POST /v1/me/deletion-request | Start authenticated export/deletion workflows. |
| Support | POST /v1/support/cases | Submit a support or safety report. |

# 9. Conceptual data model

| Entity | Core fields | Rules |
| --- | --- | --- |
| User | id, created_at, locale, timezone, status | Keep profile minimal; use opaque IDs. |
| ConsentRecord | id, user_id, purpose, policy_version, status, timestamp | Immutable history of consent changes where appropriate. |
| Measurement | id, user_id, type, value, unit, measured_at, source, created_at | Validate type/unit and preserve provenance. |
| ActivityEntry | id, user_id, type, value, unit, occurred_at, source | Optional; define retention and data minimisation. |
| Connection | id, user_id, provider, scopes, status, last_sync_at | Store tokens securely; revoke and rotate appropriately. |
| ContentItem | id, title, body, source_refs, reviewer, reviewed_at, version | Review, version, expiry and correction workflow. |
| AssistantEvent | id, user_id, category, safety_route, timestamp | Minimise content retention and prevent sensitive log leakage. |
| ModelRelease | id, version, intended_use, artefact_hash, evaluation_ref, status | Separate research status from production approval. |
| AuditEvent | id, actor_id, action, resource_type, timestamp | Restrict access; avoid sensitive payloads. |
| SupportCase | id, category, status, priority, created_at, resolved_at | Use access control, retention rules and escalation. |

Before real health data is processed, complete a data inventory, retention plan, threat model, privacy assessment and database access review. The schema must be reviewed against the actual legal basis and product purpose.

# 10. AI assistant design and evaluation

## Required design controls

☐ Use a curated knowledge base with source ownership, review dates and retirement rules.

☐ Retrieve relevant passages and cite them; distinguish source facts from general explanation.

☐ Constrain answers to educational scope in the initial release.

☐ Route potentially urgent symptom descriptions to a carefully reviewed safety message.

☐ Do not use the language model as a sole emergency triage or diagnosis system.

☐ Use automated tests plus qualified human review for high-risk answer categories.

☐ Protect against prompt injection in retrieved documents and malicious user inputs.

☐ Do not expose system prompts, secrets, internal records or other users' data.

☐ Provide user feedback and a process for correcting unsafe content.

☐ Measure quality by risk category rather than relying only on general thumbs-up ratings.

## Evaluation suite

| Test category | What to test |
| --- | --- |
| Grounding | Are material claims supported by retrieved sources? Are citations relevant and accurate? |
| Uncertainty | Does the assistant avoid overstating certainty when evidence is incomplete? |
| Safety | Does it avoid diagnosis, unsafe medication directions and false reassurance? |
| Urgent symptoms | Does it direct users to appropriate local emergency help when necessary? |
| Privacy | Does it avoid disclosing data across users and minimise sensitive output? |
| Robustness | How does it handle misspellings, incomplete questions, adversarial prompts and irrelevant retrieved text? |
| Language quality | Are translations medically understandable and reviewed by competent speakers? |
| Regression | Do previously passing high-risk test cases still pass after every model, prompt or content update? |

# 11. Prediction-model governance

Keep the heart-disease prediction work in a separate research workstream until the target use, data rights, clinical evidence and regulatory pathway have been determined.

☐ Specify target condition, population, prediction horizon, setting and intended action.

☐ Document data provenance, licence, consent/permissions, inclusion/exclusion criteria and missingness.

☐ Prevent leakage and use a split strategy appropriate to the dataset and intended deployment.

☐ Compare against a simple baseline and relevant established methods where appropriate.

☐ Evaluate discrimination, calibration, sensitivity, specificity, predictive values and subgroup performance.

☐ Report confidence intervals and prevalence limitations where appropriate.

☐ Validate externally on data representative of the intended users.

☐ Assess harms from false positives, false negatives, over-reliance and automation bias.

☐ Define release approval, versioning, rollback, monitoring and change control.

☐ Do not describe research results as clinically validated without supporting evidence.

# 12. Security and privacy engineering

| Control area | Required work |
| --- | --- |
| Data mapping | Map collection, storage, processing, sharing, AI providers, analytics and deletion. |
| Identity/access | Least privilege, role-based access, MFA for administrators, short-lived sessions and revocation. |
| Encryption/secrets | TLS, managed encryption at rest, secret vault, rotation and no secrets in source control. |
| Application security | Input validation, output encoding, secure headers, rate limits and dependency scanning. |
| Logging | Redact health content, access tokens, identifiers and other sensitive fields. |
| Data lifecycle | Retention schedule, export, correction, deletion, backup expiry and vendor deletion procedures. |
| Incident response | Named roles, severity levels, escalation, evidence preservation and breach assessment. |
| Third parties | Security/privacy review, data-processing terms, subprocessor review and transfer assessment. |
| Resilience | Backups, tested restoration, disaster recovery and service degradation plans. |
| Assurance | Threat modelling, security testing and independent penetration testing appropriate to risk. |

For UK operations, assess UK GDPR and the Data Protection Act 2018 with qualified advice. Assess EU, US and other market-specific requirements before launch. HIPAA does not automatically apply to every consumer health application.

# 13. Clinical safety and regulatory workstream

☐ Write an intended-purpose statement and claims inventory.

☐ Classify features by whether they provide general wellness information or have a medical intended purpose.

☐ Identify applicable UK, EU, US and other market rules before offering medical features.

☐ Appoint qualified clinical reviewers for relevant content and safety flows.

☐ Create a hazard log covering false reassurance, false alarms, delayed care, misinterpretation and data loss.

☐ Define evidence and acceptance criteria before evaluating a medical prediction feature.

☐ Determine applicable quality management, risk management, software lifecycle and usability standards.

☐ Create complaint handling, safety incident reporting and post-release monitoring processes.

☐ Review marketing, store descriptions and screenshots to ensure claims match evidence and approvals.

☐ Obtain specialist advice; a disclaimer alone does not remove regulatory obligations.

Standards that may be relevant depending on intended use include ISO 14971, ISO 13485, IEC 62304 and IEC 62366-1. Applicability and current regulatory guidance must be verified with qualified specialists.

# 14. Design system and accessibility specification

☐ Define typography, spacing, colour tokens, icons, elevation and component states.

☐ Use a calm visual language without suggesting that colour alone determines medical severity.

☐ Design loading, empty, offline, error, permission-denied and stale-data states.

☐ Label charts with units, time range, source and missing-data context.

☐ Provide screen-reader names and logical focus order.

☐ Support dynamic text size, sufficient contrast and non-colour-only status cues.

☐ Use plain language and test comprehension with people from varied backgrounds.

☐ Localise dates, units, time zones, number formats and emergency guidance where applicable.

☐ Test with representative Android and iOS devices and assistive technologies.

# 15. Quality assurance and release gates

| Gate | Exit evidence |
| --- | --- |
| Product gate | User problem validated; scope, intended use, exclusions and acceptance criteria approved. |
| Design gate | Key journeys tested; accessibility and error states reviewed. |
| Engineering gate | Automated tests pass; API contracts and migrations reviewed; secrets scanned. |
| Privacy gate | Data map, retention, permissions, export/deletion and vendor review complete. |
| Security gate | Threat model reviewed; critical/high issues resolved or formally risk-accepted. |
| AI gate | Grounding, safety, privacy and regression evaluation passes defined thresholds. |
| Clinical/regulatory gate | Required evidence, clinical review and applicable regulatory obligations addressed for claims offered. |
| Operational gate | Monitoring, support, backups, rollback and incident playbook tested. |
| Store gate | Platform policy, listing claims, permissions and privacy disclosures verified. |

# 16. Growth, distribution and monetisation

## Distribution channels to test

App Store and Google Play listing optimisation with accurate claims.

Educational website and search-focused health content reviewed for accuracy.

Referral mechanics that share content or invitations without exposing health data.

Partnerships with appropriate organisations, employers, universities or health providers.

Expert and creator collaborations with transparent sponsorship and claims.

Localised campaigns based on user needs and evidence, not fear.

Public feedback loops and responsive support.

## Business models to evaluate

Free core features with optional premium convenience or reporting features.

Subscription for clearly described advanced non-essential features.

Business-to-business wellness tools where there is a validated buyer need.

Partnerships or research collaborations with clear consent and governance.

Do not sell identifiable health data as a business strategy. Keep subscription terms, renewal, cancellation and refund information clear. Never pay for fake reviews or manipulate store rankings.

# 17. Metrics and product operating dashboard

| Dimension | Example metrics | Guardrail |
| --- | --- | --- |
| Acquisition | Store conversion, installs by channel, cost per acquired user. | Exclude fraudulent installs; avoid misleading claims. |
| Activation | Onboarding completion, first measurement, first useful outcome. | Do not pressure users to provide unnecessary health data. |
| Retention | Cohort retention, weekly active users, repeat meaningful use. | Avoid anxiety-based engagement loops. |
| Product quality | Crash-free sessions, latency, sync success, support resolution. | Track incidents by severity and user impact. |
| Trust | Satisfaction, privacy requests, complaints, perceived clarity. | Review negative feedback and safety signals. |
| AI quality | Grounded answers, citation quality, unsafe answer rate, correction rate. | High-risk safety failures need explicit release gates. |
| Clinical model | Validated discrimination, calibration, subgroup performance and drift. | Metrics must match intended use; accuracy alone is insufficient. |
| Business | Revenue, cost to serve, conversion, refund rate and runway. | Do not monetise through harmful or misleading health claims. |

# 18. Delivery backlog: first implementation tickets

| Priority / ticket | Work | Acceptance criteria |
| --- | --- | --- |
| P0 — Product specification | Write intended use, target user, first-release scope, exclusions and measurable acceptance criteria. | A reviewer can determine what the app does and explicitly does not do. |
| P0 — Repository and engineering setup | Create repository, README, code style, environment template, branch protections and CI. | A clean checkout can be built and tested; no secrets are committed. |
| P0 — Mobile shell | Create navigation, theme tokens, accessible typography and error/loading/empty states. | Core screens render on target devices and pass basic accessibility checks. |
| P0 — Backend foundation | Create versioned FastAPI service, OpenAPI docs, configuration validation and health endpoint. | Automated tests run in CI and health endpoint exposes no sensitive data. |
| P0 — Database foundation | Create migrations for users, consent, measurements and preferences. | Migrations are repeatable and tested; access rules are documented. |
| P0 — Measurement flow | Implement entry, validation, history and source/timestamp display using synthetic data first. | Invalid units/values are handled safely and records are traceable. |
| P0 — Dashboard | Build recent summaries and trend charts with missing-data context. | Charts have units, time ranges, source labels and accessible descriptions. |
| P0 — Privacy controls | Implement consent records, export request and deletion workflow design. | Data lifecycle is documented and flows are tested before real health data collection. |
| P1 — Content library | Create reviewed content records with source, reviewer, version and review date. | Outdated content can be corrected or withdrawn. |
| P1 — AI education assistant | Build retrieval, citations, safety rules and a high-risk evaluation set. | High-risk test cases pass the defined release threshold. |
| P1 — Observability | Add privacy-safe logs, errors, uptime, alerting and incident routing. | No tokens or unnecessary health content appear in logs. |
| P1 — Device integration | Add one platform integration after permissions, provenance and sync behaviour are specified. | Revocation, duplicates, sync failures and stale data are tested. |
| P2 — Research prediction | Create a separate research pipeline with dataset documentation and evaluation reports. | No research model is exposed as a clinical feature by default. |
| P2 — Release readiness | Complete user testing, security review, store compliance and operational runbooks. | All release gates have documented evidence and owners. |

# 19. Suggested repository structure

heart-health-ai/
├── apps/
│   ├── mobile/                   # Flutter or React Native
│   ├── web/                      # Public website/help centre
│   └── admin/                    # Restricted internal console, if needed
├── services/
│   ├── api/                      # FastAPI, authz and business rules
│   ├── education-ai/             # Retrieval, citations and safety evaluation
│   └── prediction-research/     # Research only until separately approved
├── packages/
│   └── contracts/                # API schemas and shared types
├── data/
│   ├── synthetic/                # Synthetic development fixtures
│   └── documentation/            # Data dictionaries, licences and provenance
├── infrastructure/
│   ├── docker/
│   ├── environments/
│   └── deployment/
├── docs/
│   ├── product-requirements.md
│   ├── architecture.md
│   ├── api-contracts.md
│   ├── privacy-data-map.md
│   ├── threat-model.md
│   ├── clinical-risk-register.md
│   └── model-evaluation.md
├── tests/
├── .env.example
├── .gitignore
└── README.md

# 20. Founder decisions register

| Decision | Questions to answer | Status |
| --- | --- | --- |
| Name and brand | Can the name be registered and used in target markets? Is the domain available? | Open |
| First target audience | Which user group has the clearest unmet need and easiest access? | Open |
| First market | Which country will be served first, and what local obligations apply? | Open |
| Initial release | Which features are essential and which are excluded? | Open |
| Mobile framework | Flutter or React Native based on team skill, integrations and accessibility? | Open |
| Backend/cloud | Which cloud and region fit skills, privacy and cost requirements? | Open |
| AI provider | What are data retention, training, regional processing and contractual terms? | Open |
| Data integrations | Which data sources are truly needed for the initial user value? | Open |
| Clinical oversight | Who reviews health content and any future prediction feature? | Open |
| Monetisation | What would users pay for without compromising trust or safety? | Open |
| Evidence and regulation | What claims will be made and what evidence/clearance is required? | Open |
| Success definition | Which retention, trust, safety and quality targets define product-market progress? | Open |

# 21. First actions to take now

Create the GitHub repository and place this blueprint in /docs.

Write a one-page initial release scope with explicit exclusions.

Choose Flutter or React Native based on your skills and required integrations.

Create a clickable UI prototype for onboarding, dashboard, measurement entry and trends.

Create the FastAPI skeleton and automated test pipeline.

Use synthetic data to implement measurement entry, history and charts.

Define the privacy/data map before collecting real health information.

Build the reviewed education content workflow before connecting a generative AI model.

Create an AI safety test set before enabling assistant responses to users.

Keep disease-prediction work isolated as research until qualified clinical and regulatory reviews are complete.

# 22. Reference sources to check

Use current official guidance and qualified advice; laws, platform policies and standards can change.

UK MHRA: https://www.gov.uk/government/organisations/medicines-and-healthcare-products-regulatory-agency

UK Information Commissioner's Office: https://ico.org.uk/

Apple Health & Fitness developer resources: https://developer.apple.com/health-fitness/

Android Health Connect: https://developer.android.com/health-and-fitness/guides/health-connect

Google Play Console Help: https://support.google.com/googleplay/android-developer/

UCI Machine Learning Repository: https://archive.ics.uci.edu/

PhysioNet: https://physionet.org/

OWASP Mobile Application Security: https://mas.owasp.org/

ISO standards catalogue: https://www.iso.org/standards.html

# Final product principle

The ambition is not to claim that no competitor could build a similar app. The ambition is to create a product that is meaningfully better for its users: easier to understand, more trustworthy, more respectful of privacy, more useful in daily life, better supported by evidence and more reliable in operation. Those qualities—combined with strong execution and distribution—are the foundations of a defensible global product.